# Tutorial 3

- A stakeholder submits a change request to add biometric login to your mobile app. Describe how you would process this change using a proper change management approach.

- Apply bidirectional traceability to the requirement “User can schedule recurring payments” and explain how you would ensure it is fulfilled from design to testing.

- Given the following features: “Push notifications,” “Dark mode,” and “Transaction history export,” apply the Kano Model to categorize them and justify your categorization.

- You are part of a project where several changes are made without updating the baseline. Analyze the potential consequences on project scope and delivery.

- Your team uses the MoSCoW method but constantly faces disagreements with stakeholders. Suggest ways to improve the prioritization process to reduce conflict.

- A requirement is marked “Must have” but has high complexity. Use the Value vs. Complexity matrix to analyze whether the feature should be implemented immediately or deferred.

- Consider a system with poorly maintained configuration management. Evaluate the risks this poses to requirement evolution and version tracking.

- Your client requests a change that overlaps with an existing reused requirement from another project. Analyze how reusing requirements can both help and hinder your process in this case.

- Apply the concept of traceability to a regulatory compliance feature in a finance system and explain how it helps during audits and legal reviews.

- A team failed to link test cases to some non-functional requirements. Analyze the impact of this on product quality and client satisfaction.